Agile Logbook Entries for WIL Entrepreneurship

This document contains all my logbook entries from throughout my WIL entrepreneurship journey.

NAME: Micheala Martin

STUDENT NUMBER: 230599265

Table of Contents

14th - 17th July 2026 Logbook Entry	3

21st - 24th July 2026 Logbook Entry	5

28th - 31st July 2026 Logbook Entry	7

4th - 7th July 2026 Logbook Entry	9

## 14th - 17th July 2026 Logbook Entry

| Date: | 14th July 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | This was the first standup that we held. We discussed our internships, the issues and hold-ups that some of us were facing, and what the next steps would be. Those who did not get internships would need to create an application. We also spoke about a small presentation assignment where we had to pitch our idea. |
|  | - What am I planning to complete between now and the next standup? | What I am planning to complete between now and the next meeting is to delegate the roles that each individual will have for the presentation so that everyone knows what they need to do. |
|  | - What are my impediments (or risks or problems)? | One of my main impediments is procrastination, as it can slow down my progress. Another challenge is making sure everyone is available so that we can communicate and work together on the presentation. |

| Date: | 15th July 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | There was no meeting today because the meeting coordinator was busy assessing student presentations. Instead, we were given the opportunity to either present our presentation or continue working on it. I spent the time waiting for my group members to send me their sections of the presentation and the research they had completed so that I could put everything together into a PowerPoint presentation. |
|  | - What am I planning to complete between now and the next standup? | What I am planning to complete between now and the next standup is to receive everyone's sections of work, create the PowerPoint presentation, and decide who will be speaking and presenting our solution. |
|  | - What are my impediments (or risks or problems)? | One of the members sent their section of work well after the due time that we had agreed on. This delayed my progress and threw me off when it came to designing the PowerPoint presentation. |

| Date: | 16th July 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Our coordinator was still busy with presentations for other students, and today was our scheduled day to present our PowerPoint idea. Before the presentation, we completed the final changes to the PowerPoint and made sure everyone was available and that there were no internet issues. At the scheduled time, we successfully presented our solution. |
|  | - What am I planning to complete between now and the next standup? | There was nothing that I had planned to complete between now and the next standup. |
|  | - What are my impediments (or risks or problems)? | One challenge was trying to find the correct meeting link for the presentation, which caused some confusion. I was also busy with the final day of my tutor training, so I had to balance both commitments at the same time. |

| Date: | 17th July 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | There was nothing that I completed between the last standup and this standup. During the meeting, the coordinator discussed what we would be doing the following week and informed us that she would upload the link for us to submit our PowerPoint presentation. |
|  | - What am I planning to complete between now and the next standup? | I am planning to submit the PowerPoint presentation once the submission link is available. I also plan to complete this week's Agile logbook. |
|  | - What are my impediments (or risks or problems)? | The PowerPoint submission link has not been uploaded yet, so I am unable to submit the presentation. Another challenge is procrastinating on completing my Agile logbook. |

## 21st - 24th July 2026 Logbook Entry

| Date: | 21st July 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Since the last standup ended with students presenting, we were not given any new instructions. We spent our time organising our roles and responsibilities for the application. |
|  | - What am I planning to complete between now and the next standup? | After the presentation, we received feedback on what still needed to be added to the PowerPoint presentation, such as a system architecture diagram, a flowchart, and surveys or graphs to support and justify our solution. I plan to work on adding these improvements. |
|  | - What are my impediments (or risks or problems)? | One of the group members' laptops was broken, so we had to work around that. Also, almost half of the group members did not have access to a suitable device to complete their assigned roles. |

| Date: | 22nd July 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Since the last standup, I finished organising the presentation and added the new information based on the feedback we received. We were also given instructions to create a product backlog for the application. |
|  | - What am I planning to complete between now and the next standup? | I already have a product backlog, but it does not contain enough sprints and tasks to cover the entire project. Between now and the next standup, I plan to update and expand the product backlog. |
|  | - What are my impediments (or risks or problems)? | My laptop was still in for repairs, so it was difficult to use Trello on my phone. Another challenge was that a group member we had recently added had deregistered, which affected the distribution of work. |

| Date: | 23rd July 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Since the last standup, I completed the product backlog for my application. Although it was challenging to do it on my phone, I managed to finish it. I also made sure that my group members completed their parts of the backlog. |
|  | - What am I planning to complete between now and the next standup? | Between now and the next standup, I plan to follow the instructions from today's meeting by adding five subtasks to each task in the product backlog and assigning each task to the appropriate group member. |
|  | - What are my impediments (or risks or problems)? | My laptop was still being repaired, so it was difficult to update the product backlog. Another challenge was getting all the group members to contribute to the Trello board. |

| Date: | 24th July 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Since the last standup, I updated the product backlog using the feedback and instructions given by the lecturer. |
|  | - What am I planning to complete between now and the next standup? | Between now and the next standup, I plan to adjust the product backlog so that it follows the user journey through the application. I also plan to start creating the prototype for the application. |
|  | - What are my impediments (or risks or problems)? | I still did not have my laptop, which made it difficult to create the user journey and update the product backlog efficiently. |

## 28th - 31st July 2026 Logbook Entry

| Date: | 28th July 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | We did not have a standup today because the lecturer was sick. However, we received instructions to complete a prototype of the application. |
|  | - What am I planning to complete between now and the next standup? | I am planning to complete the application prototype in Figma and present it to the lecturer to receive feedback. |
|  | - What are my impediments (or risks or problems)? | One of my group members still did not have his laptop, which made it difficult for him to contribute. Another challenge was getting all of my group members to actively work on the project. |

| Date: | 29th July 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | We completed a prototype, but it was not correct. We had to make changes because we only had a wireframe, while everyone had already created high-fidelity designs. Because of this, we did not present our prototype. |
|  | - What am I planning to complete between now and the next standup? | I am planning to update the Figma prototype by turning it into a high-fidelity design. |
|  | - What are my impediments (or risks or problems)? | One of my group members was sick and could not complete the high-fidelity design. Another group member was unable to work because his laptop was still broken. |

| Date: | 30th July 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Since the two group members who were responsible for the high-fidelity design could not complete it, I tried to finish the prototype myself. However, I was not able to complete it. We also did not have a standup because the lecturer was still sick, so the meeting was cancelled. |
|  | - What am I planning to complete between now and the next standup? | I still plan to finish the prototype. Since UX design is not my strongest skill, I need to find another way to complete it. |
|  | - What are my impediments (or risks or problems)? | One of my group members still did not have his laptop, which continued to slow down the team's progress. |

| Date: | 31th July 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | We still did not have a meeting because the lecturer was sick. However, we were able to decide how we wanted the prototype to look. We also received instructions to start creating the frontend of the mobile application. |
|  | - What am I planning to complete between now and the next standup? | I am planning to complete the frontend of the mobile application and give each group member instructions and roles for the parts they need to develop. |
|  | - What are my impediments (or risks or problems)? | One of my group members still did not have his laptop, which made it difficult for him to contribute. Another challenge was that the group was waiting for someone else to take the lead before starting the work. I eventually shared the plan and instructions with the group so that we could move forward. |

## 4th - 7th July 2026 Logbook Entry

| Date: | 4th August 2026 |  |
| --- | --- | --- |
|  | 1. What did I complete since the last standup? | I completed the frontend for the prototype of the solution. However, I was not completely happy with how it looked, so I needed to make some changes to improve it. |
|  | 2. What am I planning to complete between now and the next standup? | I am planning to fix the prototype by improving the layout, colour palette, and accessibility of the application. |
|  | 3. What are my impediments (or risks or problems)? | My laptop could not display the application properly, so I had to use my phone and constantly work back and forth between my laptop and phone. |

| Date: | 5th August 2026 |  |
| --- | --- | --- |
|  | 1. What did I complete since the last standup? | I fixed the layout of the prototype and updated the colour palette. I also gave the group members their roles and explained what they were expected to do for the next phase of the application. |
|  | 2. What am I planning to complete between now and the next standup? | I am planning to complete a sprint backlog based on the sprint we are currently working on. |
|  | 3. What are my impediments (or risks or problems)? | I did not really have any major impediments today. |

| Date: | 6th August 2026 |  |
| --- | --- | --- |
|  | 1. What did I complete since the last standup? | I completed our sprint backlog based on where we currently are in the project and gave roles to the group members. |
|  | 2. What am I planning to complete between now and the next standup? | I am planning to work on our brand guide. For now, I will focus on creating the logo, deciding on the colour palette and typography, and creating the logo variations. |
|  | 3. What are my impediments (or risks or problems)? | We needed to work on the brand guide, but some of the group members were busy with other responsibilities, so we were not able to work on it together as planned. |

| Date: | 7th August 2026 |  |
| --- | --- | --- |
|  | 1. What did I complete since the last standup? | I completed about half of the brand guide, including the logo designs, colour palette, logo variations, and typography. |
|  | 2. What am I planning to complete between now and the next standup? | I am planning to work on the solution architecture with my partner from the group. I also plan to send the group instructions for the business model and for posting the application on GitHub Pages. |
|  | 3. What are my impediments (or risks or problems)? | The main problem is that posting the application on GitHub Pages may not be possible because our application is dynamic and requires a database. GitHub Pages is mainly for hosting static websites, so we may need to find another way to present the application. |