Name: Micheala Martin

Student Number: 230599265

LOGBOOK

| Date: | 21st July 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Since the last standup ended with students presenting, we were not given any new instructions. We spent our time organising our roles and responsibilities for the application. |
|  | - What am I planning to complete between now and the next standup? | After the presentation, we received feedback on what still needed to be added to the PowerPoint presentation, such as a system architecture diagram, a flowchart, and surveys or graphs to support and justify our solution. I plan to work on adding these improvements. |
|  | - What are my impediments (or risks or problems)? | One of the group members' laptops was broken, so we had to work around that. Also, almost half of the group members did not have access to a suitable device to complete their assigned roles. |

| Date: | 22nd July 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Since the last standup, I finished organising the presentation and added the new information based on the feedback we received. We were also given instructions to create a product backlog for the application. |
|  | - What am I planning to complete between now and the next standup? | I already have a product backlog, but it does not contain enough sprints and tasks to cover the entire project. Between now and the next standup, I plan to update and expand the product backlog. |
|  | - What are my impediments (or risks or problems)? | My laptop was still in for repairs, so it was difficult to use Trello on my phone. Another challenge was that a group member we had recently added had deregistered, which affected the distribution of work. |

| Date: | 23rd July 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Since the last standup, I completed the product backlog for my application. Although it was challenging to do it on my phone, I managed to finish it. I also made sure that my group members completed their parts of the backlog. |
|  | - What am I planning to complete between now and the next standup? | Between now and the next standup, I plan to follow the instructions from today's meeting by adding five subtasks to each task in the product backlog and assigning each task to the appropriate group member. |
|  | - What are my impediments (or risks or problems)? | My laptop was still being repaired, so it was difficult to update the product backlog. Another challenge was getting all the group members to contribute to the Trello board. |

| Date: | 24th July 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Since the last standup, I updated the product backlog using the feedback and instructions given by the lecturer. |
|  | - What am I planning to complete between now and the next standup? | Between now and the next standup, I plan to adjust the product backlog so that it follows the user journey through the application. I also plan to start creating the prototype for the application. |
|  | - What are my impediments (or risks or problems)? | I still did not have my laptop, which made it difficult to create the user journey and update the product backlog efficiently. |