Name: Micheala Martin

Student number: 230599265

LOGBOOK – Individual

| Date: | 28th July 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | We did not have a standup today because the lecturer was sick. However, we received instructions to complete a prototype of the application. |
|  | - What am I planning to complete between now and the next standup? | I am planning to complete the application prototype in Figma and present it to the lecturer to receive feedback. |
|  | - What are my impediments (or risks or problems)? | One of my group members still did not have his laptop, which made it difficult for him to contribute. Another challenge was getting all of my group members to actively work on the project. |

| Date: | 29th July 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | We completed a prototype, but it was not correct. We had to make changes because we only had a wireframe, while everyone had already created high-fidelity designs. Because of this, we did not present our prototype. |
|  | - What am I planning to complete between now and the next standup? | I am planning to update the Figma prototype by turning it into a high-fidelity design. |
|  | - What are my impediments (or risks or problems)? | One of my group members was sick and could not complete the high-fidelity design. Another group member was unable to work because his laptop was still broken. |

| Date: | 30th July 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Since the two group members who were responsible for the high-fidelity design could not complete it, I tried to finish the prototype myself. However, I was not able to complete it. We also did not have a standup because the lecturer was still sick, so the meeting was cancelled. |
|  | - What am I planning to complete between now and the next standup? | I still plan to finish the prototype. Since UX design is not my strongest skill, I need to find another way to complete it. |
|  | - What are my impediments (or risks or problems)? | One of my group members still did not have his laptop, which continued to slow down the team's progress. |

| Date: | 30th July 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | We still did not have a meeting because the lecturer was sick. However, we were able to decide how we wanted the prototype to look. We also received instructions to start creating the frontend of the mobile application. |
|  | - What am I planning to complete between now and the next standup? | I am planning to complete the frontend of the mobile application and give each group member instructions and roles for the parts they need to develop. |
|  | - What are my impediments (or risks or problems)? | One of my group members still did not have his laptop, which made it difficult for him to contribute. Another challenge was that the group was waiting for someone else to take the lead before starting the work. I eventually shared the plan and instructions with the group so that we could move forward. |